# Test Plan document

# OrangeHRM - Live Project

Tested by: Fadi Halaweh, maryan Qasis, Ibraheem Ahmad

Instructors: Mamoun sobuh

Teaching assistant: afnan kharouf

Contents

Test Plan document	1

Introduction	3

Objectives	3

Scope	3

Out of Scope	3

Assumptions	3

Test Items	4

Test Environment	4

Test Approach	4

Test Deliverables	4

Schedule	4

conclusion	5

# Introduction

This test Plan shall outline the test approach for Orange HRM live project , and shall be a thorough investigation of the functionality of the program and shall focus on key features, such as login functionality,

# Objectives

To verify that each user story acceptance criterea is met, and no critical bugs in the system.

# Scope

Functional testing on the

    - Login module

    - My info

    - Admin

    - Qualification

    - organization

# Out of Scope

- performance testing

- security testing

# Assumptions

- Database server is online and working

- Web server is online and working

# Test Items

- Login module

- My info module

- Admin module

- Job module

- Organization module

- Qualification module

# Test Environment

Device: google chrome v 24.46 , v 143.0.7499.40

- OS: windows 11 pro-11.45.251.1, windows 10

- Network: Wi-Fi

# Test Approach

- Manual testing will be used for all test cases.

- Functional testing will be performed

# Test Deliverables

What documents we will give once we finish

- Test plan document

- Test cases

- RTM matrix

- Bug reports

- Test summary report

# Schedule

How much time does it take to finish testing (expected)

- Test planning 1 day

- Test case design 1 days

- Test case execution 1 days

- End to end scenario writing 1 days

- End to end test cases execution 1 day

- Report writing 1 day

# Entry & Exit Criteria

## Entry Criteria:

- Test environment is available

## Exit Criteria:

- All critical test cases executed

- No Critical bugs remain in the system

# conclusion

the test plan defines the scope and objective of the test, we clarified the modules that are in the test plan. And to end the test all critical bugs must be resolved for the project to be launched smoothly and work as its intended by the SRS document.